ACCOUNT-INDEPENDENT PROJECT CHECKPOINT

DFQI Gamma + PulseDeck
Continuity Handoff

For continuation in another Codex or Claude account

| Item | Current value |
| --- | --- |
| Repository | github.com/ruavira/pulsedeck |
| Merged implementation | PR #14 · merge ce59d1b · implementation efa0468 |
| Production deck | 155 slides · 21 response interactions · 1 Join surface |
| Current blocker | Waiting for the final combined Gamma URL and stable 155-card sequence |

Status: The browser integration is complete and merged. Do not create the final Thursday session until the combined Gamma deck has been remapped and validated.

# Progress log

## Completed

Browser integration: Gamma navigation advances PulseDeck and injects/removes the public interaction overlay.

Production content: The combined PulseDeck deck contains 155 mapped slides and seven response activities per session.

Pilot: A live test passed with 12 simulated participants, 10 responses, live percentages, and overlay removal on the next content card.

Security: Presenter credentials stay in gitignored local files and Chrome session storage; no private URL is stored in repository content.

Documentation: Technical documentation, checkpoint notes, mapping data, and the facilitator guide are already in the repository.

## Remaining, in priority order

- Receive the final combined Gamma URL. The user is currently merging and finalizing the three presentations.

- Inventory all final cards. Record the combined document slug, each card ID, heading, and order. Expect 155 cards unless changes were intentional.

- Update the mapping. Replace the three pilot slugs and any changed card IDs in content/dfqi-gamma-sync.json.

- Update production PulseDeck. Run the update script using the existing private local credential file without printing or committing it.

- Verify. Run the Gamma-sync test suite, lint, production build, API pilot, and live Chrome browser pilot.

- Rehearse Wednesday. Create a fresh rehearsal session and verify one poll plus the next-card overlay removal.

- Run Thursday clean. After edits are frozen, create a new production session and reconnect the extension with its new private Remote URL.

# Repository orientation

| Path | Why it matters |
| --- | --- |
| DFQI-CONTINUITY.md | Canonical account-independent state, next steps, security rules, and paste-ready resume prompt. |
| content/dfqi-gamma-sync.json | Source of truth for three Gamma documents, 155 cards, exact card IDs, and all activity definitions. |
| integrations/gamma-sync-extension/ | Manifest V3 extension that watches Gamma, advances PulseDeck, and controls the overlay. |
| scripts/update-dfqi-gamma-sync-deck.mjs | Updates the existing production PulseDeck deck after mapping changes. |
| scripts/pilot-dfqi-gamma-sync.mjs | Creates and validates a test session against the PulseDeck API. |
| docs/gamma-sync.md | Technical and operational integration documentation. |
| docs/checkpoints/gamma-sync-implementation.md | Implementation checkpoint and browser-pilot evidence. |

# Interaction inventory

Total: 21 response-producing interactions plus the initial Join surface.

Types: 10 polls, 7 open-text prompts, 3 confidence scales, and 1 word cloud.

Session 1: Gamma cards 2, 8, 14, 21, 31, 43 and 49; PulseDeck slides 2, 8, 14, 21, 31, 43 and 49.

Session 2: Gamma cards 6, 14, 21, 26, 36, 42 and 56; PulseDeck slides 57, 65, 72, 77, 87, 93 and 107.

Session 3: Gamma cards 9, 15, 18, 21, 28, 32 and 42; PulseDeck slides 116, 122, 125, 128, 135, 139 and 149.

Mapping warning: Copying cards into a new Gamma changes the document slug and may create new card IDs. Never update only the URL and assume the old IDs remain correct.

# Validation commands

npm run test:gamma-sync

npm run lint

npm run build

git diff --check

# Open blockers

| Blocker | Owner | Unblocks when |
| --- | --- | --- |
| Final combined Gamma URL and stable sequence | User | All three sessions are merged and final edits are complete. |
| New document slug and final card IDs | Next agent | The final combined URL can be inspected. |
| Wednesday rehearsal session | Next agent / user | Production deck is updated with final mappings. |
| Thursday production session | Facilitator | Thursday content is frozen; create a clean session immediately before delivery. |

# Security rules

Never commit: .env files, .pulsedeck-local, presenter keys, private Remote URLs, browser storage, API tokens, or raw credential output.

Never share: The complete Remote URL with participants or in Gamma, screenshots, documents, issues, or pull requests.

Do not stage: The local docs/guide-assets directory; it contains temporary real-site captures and remains intentionally untracked.

Always scan: The staged file list and staged patch for credentials before every commit and push.

# Paste-ready resume prompt

Continue the DFQI Gamma + PulseDeck integration from DFQI-CONTINUITY.md in the repository root. Read that file first, followed by docs/gamma-sync.md, docs/checkpoints/gamma-sync-implementation.md, content/dfqi-gamma-sync.json, and integrations/gamma-sync-extension/. PR #14 is already merged into main.

The user has finalized one combined Gamma deck. Its URL is: [PASTE FINAL GAMMA URL HERE]. Inspect that deck, enumerate all cards and final card IDs, reconcile it against the existing 155-card mapping, update the mapping and production PulseDeck deck, run tests/lint/build, and execute a live browser pilot. Preserve the 21 interaction definitions unless the user requests a change. Never expose or commit presenter credentials, .env files, .pulsedeck-local contents, or a private Remote URL. Use a separate rehearsal session for Wednesday and a fresh production session for Thursday.

# Memory checkpoint

Repository memory: The same current-state summary was saved to ~/.Codex/projects/-Users-ayodejisamuels/memory/dfqi-gamma-pulsedeck.md on the original workstation.

Local-only video: /Users/ayodejisamuels/Downloads/PulseDeck/DFQI-Gamma-PulseDeck-Video-Guide.mp4 is available on the original workstation but is not required for continuation.

Credential availability: The original workstation retains gitignored PulseDeck credential files. A fresh clone elsewhere requires presenter access to be supplied securely by the user.

Definition of done: The combined Gamma URL is mapped, all 155 cards are verified, production PulseDeck is updated, automated checks pass, the live Chrome pilot passes, Wednesday uses a rehearsal session, and Thursday uses a new clean session.